# Project Management Definitions for ServiceNow Laptop Request Catalog Item

## Key Definitions

A Sprint: Fixed period or duration in which a team works to complete a set of tasks
 An Epic: A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.
 A Story: A small task. It is part of an Epic.
 A Story Point: A number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

## Story Point Complexity Scale

1 point: Very Easy task (e.g., adding a simple variable to form)
 2 points: Easy task (e.g., creating basic UI policy)
 3 points: Moderate task (e.g., implementing workflow notifications)
 5 points: Difficult task (e.g., complex dynamic logic or integrations)

## Sprint Details

### Sprint 1:

Catalog Item Foundation

- Create basic laptop request form structure: 2

- Add essential variables (model, RAM, etc.): 1

Dynamic Form Logic

- Implement role-based laptop recommendations: 2

- Create UI policy for showing/hiding fields: 2

### Sprint 2:

Workflow & Approvals

- Configure manager approval workflow: 3

- Set up email notifications: 2

### Sprint 3:

Fulfillment & Integration

- Create IT fulfillment tasks: 2

- Integrate with CMDB for inventory check: 3

## Velocity Calculation

Total Story Points:

- Sprint 1 = 7

- Sprint 2 = 5

- Sprint 3 = 5

- Total = 17

Velocity = Total Story Points Completed / Number of Sprints

- Total Story Points = 7 + 5 + 5 = 17

- Number of Sprints = 3

- Velocity = 17 ÷ 3 = 5.67

Your team's velocity is 5.67 Story Points per Sprint.

Note: This velocity means your team completes approximately 5-6 story points in each sprint, which helps in planning future work and setting realistic expectations for delivery timelines.# Project Management Definitions for ServiceNow Laptop Request Catalog Item

## Key Definitions

A Sprint: Fixed period or duration in which a team works to complete a set of tasks
 An Epic: A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.
 A Story: A small task. It is part of an Epic.
 A Story Point: A number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

## Story Point Complexity Scale

1 point: Very Easy task (e.g., adding a simple variable to form)
 2 points: Easy task (e.g., creating basic UI policy)
3 points: Moderate task (e.g., implementing workflow notifications)
 5 points: Difficult task (e.g., complex dynamic logic or integrations)

## Sprint Details

### Sprint 1: (4 Days: June 13-16, 2025)

Catalog Item Foundation

- Create basic laptop request form structure: 2

- Add essential variables (model, RAM, etc.): 1

Dynamic Form Logic

- Implement role-based laptop recommendations: 2

- Create UI policy for showing/hiding fields: 2

### Sprint 2: (4 Days: June 17-20, 2025)

Workflow & Approvals

- Configure manager approval workflow: 3

- Set up email notifications: 2

### Sprint 3: (5 Days: June 21-25, 2025)

Fulfillment & Integration

- Create IT fulfillment tasks: 2

- Integrate with CMDB for inventory check: 3

## Velocity Calculation

Total Story Points:

- Sprint 1 = 7

- Sprint 2 = 5

- Sprint 3 = 5

- Total = 17

Velocity = Total Story Points Completed / Number of Sprints

- Total Story Points = 7 + 5 + 5 = 17

- Number of Sprints = 3

- Velocity = 17 ÷ 3 = 5.67

My  team's velocity is 5.67 Story Points per Sprint.